|  |  |  |  |
| --- | --- | --- | --- |
| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| **Project Name:** | Wikipedia Clone | | |
| **Client Name:** | Manh Do | **Date:** | 10/13/17 |
| **Project Phase:** | Milestone 3 Planning | **Week # in Milestone:** | 1 |
| **Project Manager:** | Michelle Schapmire |  |  |

**Accomplished Last Week:**

* Finished milestone 2 report
* Finished milestone presentation
* Delivered milestone 2 report and presentation

**Planned but not Accomplished Last Week:**

* Nothing

**Accomplished This Week (Distinguish between group members):**

* Made a game plan for the upcoming sprint (Michelle/Daniel)
* Outlined the logic for the features of adding an article and editing articles (Zach/Daniel/Steven)
* Made design ideas for the interface for creating an article and editing articles (Peter/Steven)
* Created mockup of edit article page (Peter)
* Created pipe and filter model and sequence diagram for documentation (Michelle)

**Planned but not Accomplished This Week:**

* Nothing

**Goals for Next Week:**

* Create interface for article page
* Begin working on page creation functionality
* Get docker container for database going
* Create security threat models for documentation

**Group meetings this week (duration, attendance, reason for meeting):**

Monday 10-9 (6-8pm) Front end Virtual Meeting

Peter- discussed design ideas for creating/editing a page

Steven- discussed design ideas for creating/editing a page

Tuesday 10-10 (3:30 – 6:30pm) Everyone in person

Michelle – discussed plan for this sprint, discussed the create/edit page feature

Peter/Steven – explained design ideas for creating/editing page, discussed the create/edit page feature

Daniel – discussed database design for article content, discussed the create/edit page feature

Zach – discussed the logic to how to make create/edit a page works, discussed the create/edit page feature

Wednesday 10-11 (8-10pm) everyone virtual meeting

Everyone- Discussed possible security threats

Everyone- Discussed UML models needed for this sprints documentation

**Problems/Warnings:**

This week was a light week for us in terms of development. Many of us had a tight schedule this week because of the homework that was due Wednesday in class as well as large projects/assignments due in other classes.

|  |  |
| --- | --- |
| **Group Member Name** | **Signature** |
| **Michelle Schapmire** |  |
| **Daniel Monterrosas** |  |
| **Steven Booth** |  |
| **Peter Harlan** |  |
| **Zach Wathen** |  |