|  |  |  |  |
| --- | --- | --- | --- |
| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| **Project Name:** | Wikipedia Clone | | |
| **Client Name:** | Manh Do | **Date:** | 10/20/17 |
| **Project Phase:** | Milestone 3 Implementation | **Week # in Milestone:** | 3 |
| **Project Manager:** | Michelle Schapmire |  |  |

**Accomplished Last Week:**

* Made a game plan for the upcoming sprint (Michelle/Daniel)
* Outlined the logic for the features of adding an article and editing articles (Zach/Daniel/Steven)
* Made design ideas for the interface for creating an article and editing articles (Peter/Steven)
* Created mockup of edit article page (Peter)
* Created pipe and filter model and sequence diagram for documentation (Michelle)

**Planned but not Accomplished Last Week:**

* Nothing

**Accomplished This Week (Distinguish between group members):**

* Docker mysql container is set up and linked to php/apache container (Michelle)
* Outline milestone 3 research analysis (Peter/Daniel)
* Implement create a page to push data to database (Peter/Zach)

**Planned but not Accomplished This Week:**

* Implement website to get data from database (display the article by etching the article data)
* Create security threat models for documentation

**Goals for Next Week:**

* Create security threat models for documentation
* Implement edit function for article
* Implement display article function

**Group meetings this week (duration, attendance, reason for meeting):**

Monday 16 (7 -10pm) Front end Virtual Meeting

Peter- create design ideas for editing a page

Steven- create design ideas for display a page

Tuesday 17 (4 – 6:30pm) Everyone in person

Michelle – discussed plan for milestone outline

Peter – Create milestone outline

Zach – implement create a page

Thursday 18 (8 –9:30pm) Virtual meeting

Discussed as a group what has been completed this week and what hasn’t. Also discussed plans for next week and what needs to be done for the milestone 3 draft due next week.

**Problems/Warnings:**

|  |  |
| --- | --- |
| **Group Member Name** | **Signature** |
| **Michelle Schapmire** |  |
| **Daniel Monterrosas** |  |
| **Steven Booth** |  |
| **Peter Harlan** |  |
| **Zach Wathen** |  |