|  |  |  |  |
| --- | --- | --- | --- |
| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| **Project Name:** | Wikipedia Clone | | |
| **Client Name:** | Manh Do | **Date:** | 11/5 - 11/11 |
| **Project Phase:** | Milestone 3 | **Week # in Milestone:** | 4 |
| **Project Manager:** | Michelle Schapmire |  |  |

**Accomplished Last Week:**

* Docker mysql container is set up and linked to php/apache container (Michelle)
* Outline milestone 3 research analysis (Peter/Daniel)
* Implement create a page to push data to database (Peter/Zach)

**Planned but not Accomplished Last Week:**

* Implement website to get data from database (display the article by etching the article data)
* Create security threat models for documentation

**Accomplished This Week (Distinguish between group members):**

* Finished milestone 3 documentation (everyone)
* Milestone 3 presentation (everyone)
* Display article feature (Zach/Peter)
* Admin status page (Zach/Peter)
* Performance tests (Michelle/Steven)
* Security threat model (Daniel)

**Planned but not Accomplished This Week:**

* Nothing

**Goals for Next Week:**

* Implement Search function
* Usability testing
* Software testing
* Acceptance testing

**Group meetings this week (duration, attendance, reason for meeting):**

* Tuesday 11/7 (6pm-9pm) virtual meeting everyone
  + Michelle – divided roles for documentation
  + Zach/Peter – discussed admin stats page
  + Everyone – helped out with documentation
* Wednesday 11/8 (11:30am-12:25pm) Everyone in class meeting
  + Michelle - divided roles for what was left of document and presentation/ documentation
  + Peter – worked on documentation/ admin stats page
  + Zach – admin stats page/ outline for presentation
  + Steven – worked on PowerPoint/ documentation
  + Daniel – worked on PowerPoint/ documentation
* Thursday 11/9 (9pm-12am) virtual meeting
  + Everyone went over presentation
  + Peter – fixed formatting on milestone 3 documentation
  + Everyone – added anything missing for documentation

**Problems/Warnings:**

|  |  |
| --- | --- |
| **Group Member Name** | **Signature** |
| **Michelle Schapmire** |  |
| **Daniel Monterrosas** |  |
| **Steven Booth** |  |
| **Peter Harlan** |  |
| **Zach Wathen** |  |