|  |  |  |  |
| --- | --- | --- | --- |
| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| **Project Name:** | Wikipedia Clone | | |
| **Client Name:** | Manh Do | **Date:** | 9/22/17 |
| **Project Phase:** | Design/Development | **Week # in Milestone:** | 4 |
| **Project Manager:** | Michelle Schapmire |  |  |

**Accomplished Last Week:**

* Homepage/Login page design research (Peter/Steven)
* Homepage logo design (Peter)
* Database schema (Daniel)
* Create flow chart of the design of the login/registration functions (Zach)
* Create a schedule for current milestone (Michelle)
* Research and create outline for documentation (Peter/Michelle)

**Planned but not Accomplished Last Week:**

* Pi not remotely accessible
* Docker is not set up

**Accomplished This Week (Distinguish between group members):**

* Created a home page and a registration page (Peter/Steven)
* Designed wiki pages for user to input data (Peter/Steven)
* Designed wiki pages for user to see information (Peter/Steven)
* Rough sketch of the data base schema for inputting data into the wiki (Peter/Steven/Daniel)
* Created a database with a user table (Daniel/Zach)
* Pi is remotely accessible (Zach)
* Installed docker (Michelle)
* Fleshed out the documentation outline and added a couple of pages (Michelle)
* Installed FileZilla on personal computers upload/download files to the pi(everyone)

**Planned but not Accomplished This Week:**

* Docker containers not set up correctly
* Planned on having 6 more pages to the document but ended up with 3 more

**Goals for Next Week:**

* Working login and registration function
* Research and design the article page
* Finish 25 page by Friday 9/2/2017
* Create models representing the design and logic of the login function, registration function and user interactions

**Group meetings this week (duration, attendance, reason for meeting):**

Tuesday 9/19/2017 3:00 pm – 6:30 pm 3.5 hours (everyone)

Website design overview from last week (everyone)

Finished rough implementation of search page (Peter/Steven)

Designed rough database schema (Peter/Steven/Daniel)

Start installation of Docker on Pi (Michelle)

Start on MySQL set up (Daniel)

Work on networking of Pi (Zach)

Wednesday 9/20/2017 10:00 pm to 11:50 pm

Implement log in page (Peter/Steven)

Implement search page (Peter/Steven)

Thursday 9/21/2017 – 9/22/2017 9:00 pm – 2:00 am

Weekly Report (everyone)

Add to essay due next week (everyone)

Add JavaScript functionalities to website (Peter/Steven)

**Problems/Warnings:**

Communication needs to be taken to the next level.

Documentation should have been started earlier this week and we are behind.

Documentation should be elaborated to 20 pages by Monday, 25 pages by Wednesday, and review on Thursday night in week 9/25 – 9/30.

|  |  |
| --- | --- |
| **Group Member Name** | **Signature** |
| **Peter Harlan** |  |
| **Michelle Schapmire** |  |
| **Daniel Monterrosas** |  |
| **Steven Booth** |  |
| **Zachary Wathen** |  |