|  |  |  |  |
| --- | --- | --- | --- |
| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| **Project Name:** | Wikipedia Clone | | |
| **Client Name:** | Manh Do | **Date:** | 9/29/17 |
| **Project Phase:** | Requirement Analysis | **Week # in Milestone:** | 6 |
| **Project Manager:** | Michelle Schapmire |  |  |

**Accomplished Last Week:**

* Homepage/Login page design research (Peter/Steven)
* Database schema (Daniel)
* Create flow chart of the design of the login/registration functions (Zach)
* Create a schedule for current milestone (Michelle)
* Create outline for documentation (Peter)
* Research documentation content (Michelle)

**Planned but not Accomplished Last Week:**

* Pi not remotely accessible
* Set up docker

**Accomplished This Week (Distinguish between group members):**

* Docker setup (Michelle)
* Database created (Daniel)
* Research and design the article page (Peter/Steven)
* Developmental study for milestone 2 rough draft completed (Everyone)

**Planned but not Accomplished This Week:**

* account login functionality
* Create models representing the design and logic of the login function, registration function and user interactions

**Goals for Next Week:**

* Create models representing the design and logic of the login function, registration function and user interactions
* Account login functionality
* User registration and account login functional
* Create Mock article page
* Complete developmental study for milestone 2

**Group meetings this week (duration, attendance, reason for meeting):**

Tuesday 9-26 (3:30 – 5:30) Everyone in person

Daniel- discussed database and organization

Peter- discussed organization of article pages/ layout

Steven- discussed content and design of articles

Michelle- discussed docker/ what needs to be completed by our next milestone/ division of parts

Zach- discussed connectivity to pi (explained how to connect to the pi)

Thursday 9-28 (8:00-10:00) everyone virtual meeting

Everyone- Weekly Report

Everyone- Work on developmental study for milestone

**Problems/Warnings:**

We are still unclear of how docker works although we have made great improvements

Time management, documentation was rushed in order to accomplish rough draft

|  |  |
| --- | --- |
| **Group Member Name** | **Signature** |
| **Michelle Schapmire** |  |
| **Daniel Monterrosas** |  |
| **Steven Booth** |  |
| **Peter Harlan** |  |
| **Zach Wathen** |  |