|  |  |  |  |
| --- | --- | --- | --- |
| **CS 360 WEEKLY PROGRESS REPORT** |  |  |  |
| **Project Name:** | Cloning Wikipedia |  |  |
| **Client Name:** | Manh Do | **Date:** | 9/8/17 |
| **Project Phase:** | Feasibility | **Week # in Milestone:** | 3 |
| **Project Manager:** | Michelle Schapmire |  |  |

**Accomplished Last Week:**

- Organized meeting times (everyone)

- Create Powerpoint presentation (everyone)

- Research development tools being used (everyone)

- Feasibility analysis rough draft

- Different sections assigned to different members

- PI setup, installed phpmyadmin & LAMP (Zach)

**Planned but not Accomplished Last Week:**

**-** PI not remotely accessible

- Set up docker

**Accomplished This Week (Distinguish between group members):**

Completed Feasibility Report (Everyone)

Github set up (Michelle Schapmire)

Search Page design (Peter Harlan)  
Remote Access to PI via PuTTY (Zach Wathen)

Docker

**Planned but not Accomplished This Week:**

- Article Page layout

**Goals for Next Week:**

Create a login page

**Group meetings this week (duration, attendance, reason for meeting):**

**-** Tuesday (in Person)

4:00 - 5:30 pm, 1.5 hr, Peter Harlan, Work on Feasibility report

4:00 - 5:30 pm, 1.5 hrs, Steven Booth, Work on Feasibility report

4:00 - 5:30 pm, 1.5 hrs, Daniel Monterrosas, Work on Feasibility report

4:00 - 5:30pm, 1.5 hrs, Michelle Schapmire, Work on Feasibility report

4:00 - 5:30pm, 1.5 hrs, Zach Wathen, Work on Feasibility report

**-**Thursday

10:00pm- 3:00am, 5hr, Daniel Monterrosas, Discuss roles for Presentation/finished Feasibility report

10:00pm- 3:00am, 5hr, Zach Wathen, Discuss roles for Presentation/finished Feasibility report

10:00pm- 3:00am, 5hr, Steven Booth, Discuss roles for Presentation/finished Feasibility report

10:00pm- 3:00am, 5hr, Peter Harlan, Discuss roles for Presentation/finished Feasibility report

10:00pm- 3:00am, 5hr, Michelle Schapmire, Discuss roles for Presentation/finished Feasibility report

**Problems/Warnings:**

**-** Make sure to stay in contact and keep each other updated

|  |  |
| --- | --- |
| **Group Member Name** | **Signature** |
| **Peter Harlan** |  |
| **Michelle Schapmire** |  |
| **Daniel Monterrosas** |  |
| **Steven Booth** |  |
| **Zachary Wathen** |  |