|  |  |  |  |
| --- | --- | --- | --- |
| **CS 360 WEEKLY PROGRESS REPORT** | | | |
| **Project Name:** | Wikipedia Clone | | |
| **Client Name:** | Manh Do | **Date:** | 9/14/17 |
| **Project Phase:** | System Design | **Week # in Milestone:** | 4 |
| **Project Manager:** | Michelle Schapmire |  |  |

**Accomplished Last Week:**

* Completed feasibility report
* Research development tools being used
* Github set up

**Planned but not Accomplished Last Week:**

* Pi not remotely accessible
* Set up docker

**Accomplished This Week (Distinguish between group members):**

* Homepage/Login page design research (Peter/Steven)
* Database schema (Daniel)
* Create flow chart of the design of the login/registration functions (Zach)
* Create a schedule for current milestone (Michelle)
* Create outline for documentation (Peter)
* Research documentation content (Michelle)

**Planned but not Accomplished This Week:**

* Pi not remotely accessible
* Set up docker

**Goals for Next Week:**

* Rough prototype of homepage and registration page
* Working database
* Get at least 6 more pages of documentation

**Group meetings this week (duration, attendance, reason for meeting):**

* Tuesday (In person) – Discuss paper and tasks to get done this week
  + 4 – 5:30, 1.5 hrs, Peter Harlan
  + 4 – 5:30, 1.5 hrs, Steven Booth
  + 4 – 5:30, 1.5 hrs, Michelle Schapmire
  + 4 – 5:30, 1.5 hrs, Daniel Monterrosas
  + 4 – 5:30, 1.5 hrs, Zach Wathen
* Thursday (Virtual Meeting)
  + 6 – 6:30, 0.5 hrs, Peter Harlan
  + 6 – 6:30, 0.5 hrs, Steven Booth
  + 6 – 6:30, 0.5 hrs, Michelle Schapmire
  + 6 – 6:30, 0.5 hrs, Daniel Monterrosas
  + 6 – 6:30, 0.5 hrs, Zach Wathen

**Problems/Warnings:**

* We are having issues getting ports opened at where we are currently housing the pi
* A lot of our them had other class assignments due this week that we had to focus on

|  |  |
| --- | --- |
| **Group Member Name** | **Signature** |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |