## Slide 1: Feasibility Report
STEVEN bOOTH, pETER hARLAN, dANIEL mONTERROSAS, mICHELLE sCHAPMIRE, zACH wATHEN

## Slide 2: Introduction
Project Overview and Goals
Preliminary Requirements
Project Scope
Technical Resources
Our Approach
Technical Feasibility
Schedule Feasibility
Progress Visibilility
Initial Risk Analysis

## Slide 3: Project Overview and Goals
Wikipedia is the world's largest online collaborative encyclopedia, having thousands and thousands of users from across the world contribute to a plethora of informative pages about every subject imaginable. Our goal is to create a miniature version of Wikipedia all about Western Kentucky University.
Notes: Did this one, feel free to add to it. -S

## Slide 4: Preliminary Requirements
Business considerations
  Docker Book
  Raspberry Pi 3
General Objectives
  Create a working Mini Wikipedia with legitimate content about WKU.
  Include all planned user functions for Wikipedia.*
Business Objectives
  Be a useful tool for students to learn about places on campus and important staff as an interest.
  Serve as a applicable tool for newer students to find or learn about places/people on campus. (Find computer labs, libraries, financial aid office, etc.)
  *Listed under functional requirements.
Notes: Did this one, feel free to add to it. -S

## Slide 5: Project Scope
Project Task
  Create a smaller Version of Wikipedia centered around WKU
Functional Requirements
  User Levels
    Admin
    Member
    Public User
  Restoring Page Backups
  Easy Page Adding and Editing
  Search Function
Notes: No clue what to put for Project Task bullet. Would delete it but I didn't put it there, someone else can work with that or cut it. -S

## Slide 6: Technical Resources
Hardware Architecture
  Raspberry Pi 3
Software Architecture
  Front-End Frameworks
  Back-End Frameworks
  LAMP
  MYSQL
  PHP
  Bootstrap
  Github
  PhpMyAdmin
Notes: Done I think, although all of these can be sorted into front end or back end bullet if someone wants to. -S

## Slide 7: Our Approach
Group | Team Member | Role
Front End Team | Peter Harlan Steven Booth | Front End Design Mediator
Back End Team | Zachary Wathen Daniel Monterrosas | Scripting Database
Project Manager | Michelle Schapmire | Organization
Notes: Just put a little about roles under process, since divide and conquer is basically our process. (except on reports) -S

## Slide 8: Our Approach
Meeting Time | Meeting Type | Group A | Group B
Monday 3-4pm | In Person | Yes | No
Tuesday 4-5:30pm | In Person | Yes | Yes
Wednesday 3-4pm | In Person | No | Yes
Friday 11:30-12:25pm | In Person Client Meeting | Yes | Yes
Friday 3-4pm | Virtual | Yes | Yes
Communication
Weekly Meetings
GroupMe
Collaboration Tools
OneDrive
Github

## Slide 9: Technical Feasibility
The Raspberry PI is the tool which will host our little web project. It has many limitations, but will serve as a feasible outlet for this particular project.
  Security
  Administrative Interface
  Account Privileges
The location where our PI will host from must have a decently suitable internet speed, so preferably no or low latency, and no random outages.
  Backup Locations
Notes: Drew first part from report, needed more so bull crapped that whole second thing but it is a technical thing to consider. Anyone can add/change/remove anything. -S

## Slide 10: Schedule Feasibility
Notes: Pretty much just going to leave the chart here as this slide. Make changes as needed. -S

## Slide 11: Progress Visibility
Github – Accessible way to track, store, and edit all code
OneDrive – Documentation storage and access for all team members to edit

## Slide 12: Initial Risk Analysis
Risk | Category | Risk Level (based on loss) | Likelihood | Impact
Lack of Time | Known-Known | Medium | Unlikely | Missed delivery dates
Lack of Experience | Known-Known | Low | Likely | Software Quality will not be good
New to Collaborative Development | Known-Known | Medium | Likely | Missed delivery dates
Loss of a team member | Unknown-Known | High | Unlikely | Development will slow down
Poor communication | Unknown-Known | Medium | Likely | Confusion on task goals