## Slide 1: Milestone 3
Steven Booth, Peter Harlan, Daniel Monterrosas, Michelle Schapmire, and Zachary Wathen

## Slide 2: Introduction
Updated Project Overview and Goal/Scope
Updated Project Requirements
Hardware Software Architecture Details
Group’s Organizational Approach
Progress Visibility
System Boundaries
Security
Software System Performance

## Slide 3: Updated Project Overview and Goal/Scope
Project Overview
Create a smaller Version of Wikipedia centered around WKU
Our Client
Mahn Do
Target Users
WKU Students, Faculty, Staff, Alumni
Possible future students interested in WKU
Current Sprint Objective
System Performance and Security

## Slide 4: Updated Requirements
Functional
  Account Creation*
  Login*
  Search*
  Create Page
  Edit Page
  Recover Backup Pages
Nonfunctional
  Security*
  Usability*
  Compatibility*

## Slide 5: Create Page

## Slide 6: Software Architecture Details

## Slide 7: Group's Organizational Approach
Meeting Time | Meeting Type | Group A | Group B
Monday 6-8:30pm | In Person/Virtual | Yes | No
Tuesday 4-7:00pm | In Person | Yes | Yes
Wednesday 7-9:30pm | In Person/Virtual | No | Yes
Thursday 7-9:00pm | Virtual | Yes | Yes
Friday 11:30-12:25pm | In Person Client Meeting | Yes | Yes

## Slide 8: Schedule Organization

## Slide 9: Schedule Organization
Chart: 
| Get database container set up | Create Page function design | Edit Page function design | Implement Create Page | Implement Edit Page | Article Display Page design | Implement Article DIsplay Page | Define software performance requirements | Define security requirements | Create security models | Run performance tests | Create milestone 3 report draft | Create admin page | Create final milestone 3 report | Create presentation for client | Deliver report and presentation to client
Start Date | 43017 | 43017 | 43017 | 43024 | 43035 | 43024 | 43035 | 43028 | 43028 | 43030 | 43030 | 43028 | 43035 | 43037 | 43039 | 43042
Days Complete | 7 | 7 | 7 | 7 | 3 | 7 | 3 | 2 | 2 | 2 | 7 | 7 | 4 | 5 | 3 | 1
Days Remain | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 10: Progress Visibility
Task Name | Start Date | End Date | Duration (Days) | Days Complete | Days Remaining | Percent Complete
Get database container set up | 10/9 | 10/16 | 7 | 7.00 | 0.00 | 100%
Create Page function design | 10/9 | 10/16 | 7 | 7.00 | 0.00 | 100%
Edit Page function design | 10/9 | 10/16 | 7 | 3.50 | 3.50 | 50%
Implement Create Page | 10/16 | 10/23 | 7 | 7.00 | 0.00 | 100%
Implement Edit Page | 10/27 | 10/30 | 3 | 3.00 | 0.00 | 100%
Article Display Page design | 10/16 | 10/23 | 7 | 7.00 | 0.00 | 100%
Implement Article DIsplay Page | 10/27 | 10/30 | 3 | 3.00 | 0.00 | 100%
Define software performance requirements | 10/20 | 10/22 | 2 | 2.00 | 0.00 | 100%
Define security requirements | 10/20 | 10/22 | 2 | 2.00 | 0.00 | 100%
Create security models | 10/22 | 10/24 | 2 | 2.00 | 0.00 | 100%
Run performance tests | 10/22 | 10/29 | 7 | 7.00 | 0.00 | 100%
Create milestone 3 report draft | 10/20 | 10/27 | 7 | 7.00 | 0.00 | 100%
Create admin page | 10/27 | 10/31 | 4 | 4.00 | 0.00 | 100%
Create final milestone 3 report | 10/29 | 11/3 | 5 | 5.00 | 0.00 | 100%
Create presentation for client | 10/31 | 11/3 | 3 | 3.00 | 0.00 | 100%
Deliver report and presentation to client | 11/3 | 11/4 | 1 | 1.00 | 0.00 | 100%

## Slide 11: Software Process Model
Iterative/Incremental Development Process

## Slide 12: Risk Management
Prevalent risks/ problems in this Milestone
  SD card corrupted
  Pi password resets
  Time Management

## Slide 13: System Boundaries
  Physical Boundaries
    Pi RAM of 1 GB
    Unreliable internet for server
    Pi becomes hot after constant use
  Logical Boundaries
    3 Docker Containers
    PHP IDE

## Slide 14: Security Issues
Security Requirements
  Identification – identifies user during login
  Authentication – identified based on email and password
  Authorization – Three types of users
  Integrity – Keep files backed-up
Threats
  SQL injections
  Buffer Overflows

## Slide 15: Security Threat Model

## Slide 16: Software System Performance
Component | Performance Objective
Database | Handle 200 transactions per second
File I/O | Process 5,000 kb/sec
CPU | Execute 10,000 events under 300 seconds
Network | Ping under 100ms
Subsystem Type | Hardware | Performance Expectations
CPU | 4x ARM Cortex-A53 | Minimum speed 700MHz
 |  | Maximum speed 1.2GHz
 |  | L1 Cache 8-64KiB
 |  | L2 Cache 128KiB-2MiB
Network | BCM43438 wireless "combo" chip | Dual-band 2.4 GHz and 5 GHz IEEE 802
File I/O | 1GB LPDDR2 | Internal Access Rate 200MHz
 |  | I/O Bus Clock Frequency 400MHz
 |  | Data Transfer Rate 800MT/s

## Slide 17
Chart: 
| Login | Create Page | Edit Page | Search for Page | Register
Application Workload Mix | 0.15 | 0.1 | 0.1 | 0.6 | 0.05

## Slide 18
Chart: 
| Read from Database | Write to Database | Http requests | Http responses
System Workload Mix | 0.3 | 0.1 | 0.3 | 0.3

## Slide 19: Average Execution Rate (Kb/s) File I/O
Chart: Thread Count
| 128 MB | 256 MB | 512 MB | 1 GB | 2 GB | 4 GB | 8 GB
Docker Environment | 10122.9 | 2411.0667 | 3765.8 | 4150.0667 | 4764.5333 | 4914.2667 | 3465.4667
Base OS Environment | 11752 | 10914 | 10285.8 | 7881.1 | 6817.5333 | 6451.6667 | 6135.3

## Slide 20: Average Total Time CPU 15K Prime
Chart: Thread Count
| 1 | 2 | 4 | 8 | 16 | 32
Docker Environment | 702.6576 | 356.7329 | 276.3085 | 283.9275 | 286.318 | 286.5714
Base OS Environment | 246.4031 | 123.3406 | 90.7001 | 99.9526 | 102.4749 | 102.6792

## Slide 21
Task Label | Description | Personnel | Required Resources | Task Dependency | Hours Est.
A | Link database container to webserver | Michelle | Docker, PutTy |  | 3
B | Define performance/security requirements | Michelle, Steven, Daniel |  |  | 2
C | Design Create/Edit Page function | Zach, Peter, Steven |  |  | 3
D | Implement Create Page | Zach, Daniel, Peter | Apache, Mysql, PHP, Bootstrap | C | 10
E | Implement Edit Page | Zach, Peter | Apache, Mysql, PHP, Bootstrap | D | 6
F | Run performance tests | Michelle | Docker, Mysql, Raspbian | D, E | 5
G | Design Article Page | Peter | Bootstrap |  | 3
H | Create Admin Page | Peter, Zach, Daniel |  |  | 6
I | Create milestone 3 draft | Everyone |  | B, F | 8
J | Create final report | Everyone |  | I | 6
K | Create presentation for client | Everyone |  | J, D, E, H | 4

## Slide 22: Database Transactions 1M Table
Chart: Thread Count
| 1 | 2 | 4 | 8 | 16 | 32
Docker Environment | 97.58 | 171.87 | 212.61 | 190.08 | 168.98 | 175.7967