## Slide 1: Milestone 4
WKU themed wikipedia

## Slide 2: introduction
Project objectives and goals
Finalized Requirements
The group’s approach
Progress visibility
Technical Resources
Models of project components
Approach to security issues
Approach to performance issues
Approach to HCI
Approach to static/dynamic testing
Final thoughts
PROJECT MEMBERS:
Michelle Schapmire
Daniel Monterrosas
Zachary Wathen
Peter Harlan
Steven Booth
CLIENT: Mahn DO

## Slide 3: Project overview and goals
PROJECT OBJECTIVE:
Create a smaller version of Wikipedia centered around Western Kentucky University that meets the requirements of our client.
TARGET USERS:
WKU students, faculty staff
Possible future students
PROJECT GOALS:
Search for articles
Create articles
Edit articles
User registration
User account levels (Missed Goal)

## Slide 4: Functional requirement: account creation

## Slide 5: Functional requirement: login and search

## Slide 6: Functional requirement: view an article

## Slide 7: Functional requirements: Create an article

## Slide 8: Functional requirement: edit page

## Slide 9: Functional requirement: performance monitor

## Slide 10: Non-functional requirements
Compatibility – The website’s interface will be responsive devices of varied sizes and will work on any system with internet connection.
Maintainability – Our system will be, for the most part, maintained by the users as the users themselves will be able to create and add information to the system.
Usability – The website’s interface will be easy to navigate on first use by the user. They should not require a tutorial.
RELIABILITY
Probablility of failure on demand
Rate of occurrence of failure
Mean time between failures
Mean time to repair
Availability
Overall reliability

## Slide 11: The group’s approach: Meeting and communication
Meeting Time | Meeting Type | Subgroup Meeting | Team Meeting
Monday 6-8:30pm | In Person/Virtual | Yes | No
Tuesday 4-7:00pm | In Person | No | Yes
Thursday 6-8:30pm | In Person/Virtual | Yes | No
Thursday 8:30-9pm | Virtual | No | Yes
Friday 11:30-12:25pm | In Person/Client Meeting | No | Yes

## Slide 12: The group’s approach: iterative software process

## Slide 13: The group’s approach: milestone 1 initial plan

## Slide 14
Chart: 
| Get pi remotely accessible | Preliminary database schema | Login function design | Registration function design | Home page design | Registration page design | Set up docker | Create home page interface | Create registration page interface | Create user tables in mySQL | Add login functionality | Add registration functionality | Research create page feature | Define requirements for current sprint | Create models for the system requirements | Create milestone 2 report outline | Create milestone 2 report draft | Create final milestone 2 report | Create presentation for client | Deliver report and presentation to client
Start Date | 42986 | 42986 | 42986 | 42986 | 42986 | 42986 | 42993 | 42993 | 42993 | 42993 | 43000 | 43000 | 43007 | 42986 | 42993 | 42993 | 42998 | 43005 | 43005 | 43012
Days Complete | 7 | 7 | 7 | 7 | 7 | 7 | 3.5 | 7 | 7 | 7 | 7 | 7 | 5 | 7 | 10 | 5 | 7 | 6 | 6 | 1
Days Remain | 0 | 0 | 0 | 0 | 0 | 0 | 3.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 15
Chart: 
| Get database container set up | Create Page function design | Edit Page function design | Implement Create Page | Implement Edit Page | Article Display Page design | Implement Article DIsplay Page | Define software performance requirements | Define security requirements | Create security models | Run performance tests | Create milestone 3 report draft | Create admin page | Create final milestone 3 report | Create presentation for client | Deliver report and presentation to client
Start Date | 43017 | 43017 | 43017 | 43024 | 43035 | 43024 | 43035 | 43028 | 43028 | 43030 | 43030 | 43028 | 43035 | 43037 | 43039 | 43042
Days Complete | 7 | 7 | 7 | 7 | 0.6 | 7 | 3 | 2 | 2 | 2 | 7 | 7 | 4 | 5 | 3 | 1
Days Remain | 0 | 0 | 0 | 0 | 2.4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 16
Chart: 
| Design search function | Implement search function | Implement edit page | Define reliability requirements | Create software tests | Create milestone 4 rough draft | Run software tests | Makes changes and fixes to software | Create final report | Create presentation for client | Deliver report and presentation to client
Start Date | 43043 | 43048 | 43055 | 43043 | 43043 | 43051 | 43051 | 43061 | 43061 | 43066 | 43070
Days Complete | 5 | 15 | 10 | 7 | 7 | 5 | 10 | 6 | 8 | 2 | 1
Days Remain | 0 | -4 | -6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 17: The group’s approach: final activity graph

## Slide 18
Task Label | Description | Personnel | Required Resources | Task Dependency | Hours Est.
A | Design the search function | Zach, Peter, Michelle |  |  | 3
B | Implement the search function | Zach, Peter | Apache, Mysql, PHP, Bootstrap | A | 8
C | Implement the edit page function | Zach | Apache, Mysql, PHP, Bootstrap |  | 4
D | Define reliability requirements | Daniel, Steven |  |  | 2
E | Create software tests | Daniel, Steven |  |  | 3
F | Create final report draft | Everyone |  | D, E | 4
G | Run software tests | Daniel, Steven |  | B, C | 7
H | Create final report and presentation | Everyone |  |  | 5

## Slide 19: The group’s approach: total time spent on project
Estimated total time spent
Over 218 hours
Calculation
128 hours from activity chart totals
50 hours estimated for milestone 1
40 hours for unexpected delays

## Slide 20: The group’s approach: difficulties and solutions
Hardware Failure
  Router didn't allow us to connect to pi remotely
  Pi resetting
  SD card Corruption
Time management (busy schedules)
Lack of Experience

## Slide 21: Progress visibility
Task Name | Start Date | End Date | Duration (Days) | Days Complete | Days Remaining | Percent Complete
Design search function | 11/4 | 11/9 | 5 | 5.00 | 0.00 | 100%
Implement search function | 11/9 | 11/20 | 11 | 15.00 | -4.00 | 100%
Implement edit page | 11/16 | 11/20 | 4 | 10.00 | -6.00 | 100%
Define reliability requirements | 11/4 | 11/11 | 7 | 7.00 | 0.00 | 100%
Create software tests | 11/4 | 11/11 | 7 | 7.00 | 0.00 | 100%
Create milestone 4 rough draft | 11/12 | 11/17 | 5 | 5.00 | 0.00 | 100%
Run software tests | 11/12 | 11/22 | 10 | 10.00 | 0.00 | 100%
Makes changes and fixes to software | 11/22 | 11/28 | 6 | 6.00 | 0.00 | 100%
Create final report | 11/22 | 11/30 | 8 | 8.00 | 0.00 | 100%
Create presentation for client | 11/27 | 11/29 | 2 | 2.00 | 0.00 | 100%
Deliver report and presentation to client | 12/1 | 12/2 | 1 | 1.00 | 0.00 | 100%

## Slide 22: Technical resources: hardware architecture
Raspberry pi 3
  HDMI Port
  Built in WIFI
  Ethernet
  Audio Jack
  SD card port
  Micro USB Power
  USB ports
  Quad Core Processor

## Slide 23: Technical resources: software architecture
Linux
Apache
MySQL
PHP
Bootstrap
Github
Phpmyadmin
Docker
Docker Cloud

## Slide 24: Use case diagram

## Slide 25: Sequence diagram

## Slide 26: State diagram

## Slide 27: Component diagram

## Slide 28: Deployment diagram

## Slide 29: Security issues: security requirements
Identification – Upon Login. Authentication – During Login based on email and security questions. Authorization – 3 types of users with 3 levels of authorization: non-registered, registered, and admin level users. Immunity – Anti-virus software. Integrity – Frequent and organized backups. Intrusion – Network-based intrusion detection system (NIDS). Privacy – Passwords hashed and stored as hash, no one can see true password.

## Slide 30: Security issues: security threat models

## Slide 31: Security issues: mitigating security threats
SQL Injections
  Prepared SQL statements
Buffer Overflows
  Bounds checking on server-side (php)
  Restrict input length on web-side (html)
Cross Site Scripting
  Input validation
  Output sanitation and escaping

## Slide 32: Performance issues: performance requirements
Component | Performance Objective
Database | Handle 200 transactions per second
File I/O | Process 5,000 kb/sec
CPU | Execute 10,000 events under 300 seconds
Network | Ping under 100ms

## Slide 33
Chart: 
| Login | Create Page | Edit Page | Search for Page | Register
Application Workload Mix | 0.15 | 0.1 | 0.1 | 0.6 | 0.05

## Slide 34
Chart: 
| Read from Database | Write to Database | Http requests | Http responses
System Workload Mix | 0.3 | 0.1 | 0.3 | 0.3

## Slide 35: Average Execution Rate (Kb/s) File I/O
Chart: Thread Count
| 128 MB | 256 MB | 512 MB | 1 GB | 2 GB | 4 GB | 8 GB
Docker Environment | 10122.9 | 2411.0667 | 3765.8 | 4150.0667 | 4764.5333 | 4914.2667 | 3465.4667
Base OS Environment | 11752 | 10914 | 10285.8 | 7881.1 | 6817.5333 | 6451.6667 | 6135.3

## Slide 36: Average Total Time CPU 15K Prime
Chart: Thread Count
| 1 | 2 | 4 | 8 | 16 | 32
Docker Environment | 702.6576 | 356.7329 | 276.3085 | 283.9275 | 286.318 | 286.5714
Base OS Environment | 246.4031 | 123.3406 | 90.7001 | 99.9526 | 102.4749 | 102.6792

## Slide 37: Database Transactions 1M Table
Chart: Thread Count
| 1 | 2 | 4 | 8 | 16 | 32
Docker Environment | 97.58 | 171.87 | 212.61 | 190.08 | 168.98 | 175.7967

## Slide 38: Hardware bottlenecks
Subsystem Type | Hardware | Performance Expectations
CPU | 4x ARM Cortex-A53 | Minimum speed 700MHz
 |  | Maximum speed 1.2GHz
 |  | L1 Cache 8-64KiB
 |  | L2 Cache 128KiB-2MiB
Network | BCM43438 wireless "combo" chip | Dual-band 2.4 GHz and 5 GHz IEEE 802
File I/O | 1GB LPDDR2 | Internal Access Rate 200MHz
 |  | I/O Bus Clock Frequency 400MHz
 |  | Data Transfer Rate 800MT/s

## Slide 39: Software bottlenecks
Hot spots- sections of code that execute most frequently.
  Search function
Search function will slow down significantly as the size the article table in the database increases
Utilized tags to make searching related articles easier

## Slide 40: user interface requirements
Simple interactions
Access anything within 2-3 clicks
Mobile ready

## Slide 41: updating the user interface
Look: Characteristics of appearance
Scale: 9
Comment: Needs to improve CSS to design text
Feel: Interaction technique that provides satisfactory experience
Scale: 9
Comment: It looks good, easy to read and get into
Navigation: Ease of moving around the system
Scale: 10
Comment: no comment
Conventions: familiar aspect of webpage based on previous experiences
Scale: 9
Comment: Good feature when applying login functions without changing pages. Need to check to make sure that the email input is valid by checking for "@" and ".com". Also need to improve the quality of password requirement such as: have one-digit, upper caser, special symbol... or has at least 6 characters and numbers.

## Slide 42: Static testing
Pair design
Code Reviews
Data Dictionary |  |  | 
Name | Type | Where Used | Description
$loginSuccessful | Boolean | login.php | Returns true if login succeeds
$accountLevel | Integer | login.php + | Variable that holds account level (0,1,2)
$name | String | login.php + | String representing username
$userID | Integer | login.php + | The hidden ID of a user
$password | String | login.php + | String holding temp password to pass & check
$accExists | Boolean | login.php + | Returns true of the account exists
$email | String | register.php | String that holds email address
$fname | String | register.php | String that holds first name of user
$lname | String | register.php | String that holds last name of user

## Slide 43: Dynamic testing
Path Testing

## Slide 45: Final thoughts: what did we learn
Programming requires teamwork
Thinks will always take longer than projected – Mystical Man
Addressing the request of the client is top priority
Test, test, test.... wait for it... more test
Notes: You just doing this bare minimum stuff for the rest?

## Slide 46: Final thoughts: what would we do differently
Code in pairs – in the end, Zach was the only person able to code back end
Create back ups of all files and databases
Longer time estimates of task completion

## Slide 47: Conclusion and potential future works
Pill Buttons on the homepage does not have functionality
Allow users to delete certain sections from their article with a minus button
Admin tier account level
Allow users to access archives of previous version
Captcha
Account recovery function

## Slide 48: demo
Lower your expectations and you will always be surprised!